WASCO COUNTY UNDERGROUND

COORDINATING COUNCIL

MEETING MINUTES

June 16, 2009

8:00 a.m. @ Momma Jane’s

Attendance:

Paul Titus		Northern Wasco County PUD

Ed Ortega		Northern Wasco County PUD

Brenda Huskey		City of The Dalles

Dale McCabe		City of The Dalles

Jim Schwinof		Q-Life

Arthur Smith		Wasco County Public Works

Mindi Thayer		NW Natural Gas

Don Patterson		NW Natural Gas

Pat Smith		ODOT

Delbert Nicholson	ODOT

Jim Bailey		Wasco Electric Coop

Greg Jensen		Crestline Construction

Mike Richardson	The Dalles Irrigation District

The meeting was called to order at 8:10 a.m. by Ed Ortega, Vice President.

Minutes:

Minutes of the May meeting were approved as submitted.

Treasurer’s Report:

We have a balance of $3,962.29.  We had one expenditure of $198.00 (hotel room for Bill Ketchum attending the quarterly meeting in Bend).

Damage Report:

Arthur only received 4 damage reports last month (acknowledging that NW Natural does theirs online and that would make 5).  So let’s put out a better effort next month.  The City reported damage to their 12” sewer line at the base of Brewery Grade.  Contractor for the Eastside Intertie Phase II Project failed to hand locate.

Old Business:

Wasco County Public Works received stimulus money so all the paving is going to happen this year on West 10th Street from the Chenowith Creek Bridge to 7-Mile Hill Road, Cherry Heights Road between Sandstone Way and Sandlin Road and on Mill Creek Road from Sunset Valley to Orchard Road.  If you have any anticipated improvements going in please let them know so these improvements can be preserved.

New Business:

Don Patterson contacted Home Depot to see if they would be willing to set up an event with us to promote the dig safety laws.  At this time they do not want to put a lot of money into anything except training for their employees.  He will check further into a weekend event like a barbeque and/or maybe we can piggyback with an event they are holding.

Dale brought to the table several locates the City received from NW Natural Gas that caused some confusion.  When the public works serviceman went to mark the city lines, none of the locates were marked in white.  Calls were made to the NW Natural office in Portland and they assumed the white marks were there.  In the future if we have this problem, we should call the local NW Natural office and talk with Mindi.  These particular locates have been re-issued.

Mike has been working with local farmers and their “concepts of a locate”.  He’s educating them on why it is important to be more descriptive and accurate in their measurements.

Round Table:

Paul Titus & Ed Ortega - Northern Wasco County PUD

- Electric to Columbia Gorge Surgery Center on 10th & Webber

- Pole replacements

- Maintenance

Dale McCabe - City of The Dalles Public Works

- Near finishing up the Eastside Intertie Project with Crestline Construction.

- East Gateway Project at the base of Brewery Grade is slated to start the middle of August

- First Street/Terminal LID Phase I Project was awarded to Crestline Construction.  Project planned to start July 1st

- Replacing Eastside Lift Station.  Replacement will be delivered the 7th of July and Crestline Construction will install

- Stimulus money was received for a new reservoir above the hospital and a new pump station at Sorosis Reservoir.  This will be a big project that will go out to bid this fall.

- Sewer replacements on Court Street from 7th to 10th, East on 10th to Washington and up Washington to 11th.   Replacements also on Federal Street between 7th and 10th

Delbert Nicholson & Pat Smith - ODOT

- Re-paving of Hwy 197

- Extending Maupin project one more block, hopefully with stimulus money

- Several guardrails will be taken out and backfilled between The Dalles and Dufur

- New signs from Mosier to The Dalles

- 15-Mile bridge work on I-84 to start this summer

Arthur Smith – Wasco County Public Works

- Started paving season with the first of 3 lifts on South Valley Road

- Follow the paving schedule previously submitted

Mindi Thayer – NW Natural Gas

- Mostly maintenance in The Dalles.

- Several locations have been identified where shallow pipe will need to be replaced

- Had damage to a gas line by Garcia’s Landscaping.  Mr. Garcia wrapped black tape around the pipe and was ready to backfill when Mindi arrived on scene.  Don Patterson is having a visit with Mr. Garcia today

- Continuing to replace bare steel main

Jim Bailey – Wasco Electric Coop

- Reconductoring line through Maupin, across the Deschutes River and up Bakeoven to the Maupin BPA substation.  This may involve replacement of some poles and rerouting some of the line

- Adding two phases to the existing transmission underbuild from the BPA Bakeoven substation to the BPA former compensation station to provide 3-phase power.  This job should be completed by October 1st

- Pole replacements on Tygh Ridge

Mike Richardson – The Dalles Irrigation District

- Routine maintenance

Jim Schwinof – Q-Life

- West 6th Street intersection by Safeway is completed

- Bid opening for the East Gateway project is today

Greg Jensen – Crestline Construction

- Crestline Construction will be bidding on the East Gateway Project today

- Riverfront Trail work

- Medical building at Lone Pine

- Thanked the City for helping with the sewer main break at the base of Brewery Grade connected with the Eastside Intertie Project

With no further business, the meeting adjourned at 8:45 a.m.

Respectfully submitted,

Brenda Huskey, Secretary